Midnight Stories

Every story deserves to be heard, even the ones told in whispers.

Implementation Plan — Version 1.01

UI/UX enhancement pass: dynamic interface, typography & colour research, competitor research, LGBTQ+ story category, and US/India support resources.

# Table of Contents

# 1. What's New in v1.01

v1.0 delivered the core platform: anonymous submissions, moderation queue, comments, likes, sharing, and the safety pipeline. v1.01 is a focused enhancement pass — it does not change the core architecture. It adds:

- Full rebrand to “Midnight Stories” with the new tagline, applied site-wide.

- Research-driven font pairing and colour palette (dark, whisper-quiet aesthetic).

- Dynamic UI/UX: scroll animations, micro-interactions, skeleton loading, dark theme.

- A new LGBTQ+ story category on the main feed/results page.

- A permanent Support & Resources page with verified US and India helplines.

- A companion AI agent prompt (see the accompanying file) that a coding agent can run against the existing codebase to execute this plan.

Scope note This is additive polish on top of an already-working site. Nothing here should touch or weaken existing moderation, rate-limiting, or reporting logic — treat any conflict as a stop-and-flag situation, not something to silently override.

# 2. Research Tasks (Do Before Building)

## 2.1 Competitor & design research

Search and review 5–8 sites in the anonymous story-sharing / peer-support / confession-community space. For each, capture: navigation structure, how sensitive content is presented, visual cues for anonymity, feed/card layout, and category structure. Summarize patterns worth adapting vs. avoiding. Never copy layouts, copy, or art directly — use only as inspiration.

## 2.2 Typography research

Search current best-practice font pairings for emotionally sensitive, editorial, text-heavy websites. Shortlist 2–3 heading/body pairings, favoring free/open web fonts (e.g. Google Fonts) for cost and licensing simplicity. Confirm readability at small sizes since this is a reading-heavy site.

## 2.3 Colour scheme research

Search current palette guidance for a nighttime, low-glare, emotionally calm theme fitting “Midnight Stories.” Shortlist 2–3 palettes covering background, surface, primary/secondary accent, and success/error states. Verify WCAG AA contrast for body text and buttons before finalizing.

Deliverable for this section: a one-page research summary (competitor notes + font shortlist + palette shortlist with hex codes and contrast check) reviewed by a human before any code is written.

# 3. Branding Application

| Element | Update |
| --- | --- |
| Site name | “Midnight Stories” in header/logo, browser tab title, meta tags. |
| Tagline | “Every story deserves to be heard, even the ones told in whispers.” — header subtext, About page, social share preview card. |
| Design tokens | Chosen font pairing and colour palette applied via CSS variables / design-token file, not hardcoded per component. |
| Social preview | Update Open Graph / Twitter card template with new name, tagline, and palette. |

# 4. Dynamic UI/UX Enhancements

| Enhancement | Detail |
| --- | --- |
| Scroll-in animations | Fade/slide-in for story cards as they enter viewport; respects prefers-reduced-motion. |
| Expand/collapse | Smooth transition for “read more” / story detail expansion. |
| Micro-interactions | Subtle animated feedback on like/share/report actions. |
| Dark theme | Dark “Midnight” theme as default, with toggle if a light mode is kept. |
| Skeleton loading | Skeleton placeholders for the story feed instead of blank screen/spinner. |
| Accessibility check | Every new animation has a reduced-motion fallback; contrast and keyboard nav re-verified after theme change. |

# 5. LGBTQ+ Story Category

- Add “LGBTQ+” as a first-class filterable category on the feed/results page, alongside existing categories.

- Same moderation standard as every other category — no lower or higher bar, no separate weaker/stronger review path.

- Visually distinguish with a subtle tag/badge; never expose or imply identity of the anonymous poster.

- Update Community Guidelines to explicitly confirm this category is welcome and held to the same guidelines as all others.

# 6. Support & Resources Page (US + India)

Add a permanent, one-click-reachable “Support & Resources” page (linked from the footer of every page, not gated behind search or login). Suggested starting content — verify all numbers/hours before publishing, and re-verify periodically, since helplines change over time:

### United States

- 988 Suicide & Crisis Lifeline — call or text 988, available 24/7.

- The Trevor Project (LGBTQ+ youth) — 1-866-488-7386, 24/7, also available via chat/text.

### India

- Tele-MANAS — Government of India 24/7 mental health helpline — 14416 or 1-800-891-4416.

- Vandrevala Foundation crisis helpline — 24/7 phone/text/chat support — confirm current number before publishing.

- LGBTQ+-affirmative option, e.g. The Humsafar Trust or iCall — confirm current contact details before publishing.

Label the page clearly as peer support, not emergency response, with a one-line note to contact local emergency services for an immediate crisis.

# 7. Rollout Plan

- Complete research tasks (Section 2) and get sign-off on font, colour, and competitor findings.

- Apply branding (Section 3) across the site in a single, reviewable change.

- Implement UI/UX enhancements (Section 4) incrementally, one enhancement per commit/PR.

- Add the LGBTQ+ category (Section 5) and update Community Guidelines in the same change.

- Publish the Support & Resources page (Section 6) only after a human has verified every phone number and set of hours.

- Bump version marker to v1.01 site-wide and publish a CHANGELOG entry summarizing all of the above.

- Spot-check accessibility (contrast, reduced motion, screen reader labels, keyboard nav) after every visual change, not just at the end.

# 8. Companion File

A ready-to-use AI agent prompt implementing everything in this plan is provided separately (“Midnight_Stories_AI_Agent_Prompt.md”). Paste it into your coding agent from inside the project repository so it has full context on the existing codebase before making changes.